# ROAD MAP

Time continuum – months

| 1 Identify Bidding Opportunity | 2 | 3 | 4 | 5 | 6 |
| --- | --- | --- | --- | --- | --- |

Appoint lead partner

Bid accepted

Convene Partners

Local Launch

Convene Service Practitioners (SP)

Re-convene SP workshops

TP commence draft design of ‘to be’ processes and commence the evaluationof the  accredited tool

PM Prepare draft PID and project docs

Evaluate and identify business areas

Prepare and submit joint bid to ODPM

Technology partner  (TP) appointed by ODPM

Agree and set up governance arrangements inc. Steering Group

Engage CxOs and elected and NHS Board members

Identify Project Champions

TP/SP confirm and agree as-is state

PM work with partners – eSAP identified as business area to develop

Share draft with partners

Consultation with tool accredited providers

TP set up workshops for individual service areas undertake business analysis of ‘As-Is State

To develop process maps and workflows

Consult with wider SAP Groups

Confirm Project Manager (PM) and Structure

Prepare and agree Comms Strategy

Consult with wider SAP Groups

Inform SHA

Evaluate potential PIVOP Solutions

Inform wider SAP interest groups

Aagree PID

# ROAD MAP continued

Time continuum – months

| 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15/16 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

TP Convene workshop with SP

TP commence development and coding of electronic SAP tool

PM commence work on draft ISP

Specification of requirement prepared

Commence e-SAP implementation

Integrate e-SAP into mainstream services

PM Diseminate and evaluate products

Prepare business document

Involve partner ICT teams

Finalise design and confirm ‘to be’ process and adoption of an accredited tool

Circulate draft ISP for consultation

Develop training package

TP worked with tool supplier

Follow up site visits

Define interfaces NHS connectivity, APIs and write back capability

TP prepares a specification of requirement

TP and SP involved

User and quality testing

Finalise and agree ISP

- Steering Group Meetings ongoing monthly

- Keep senior management teams informed throughout

- SHA liaison throughout particulary with regard to NPfIT

- Maintain contact and being kept informed on wider national SAP developments

- Attend and input into dissemination events, e.g. DoH national road shows